## Slide 1: Lenel 7.3 Upgrade HELUG 2018 Jose Rocha Jonathan Randolph Stanford University

## Slide 2
STANFORD UNIVERSITY
7,062 undergrad
students
  9,368
  graduate students
  2,219
  faculty members
  student
  to faculty ratio
  4:1
  93% of undergraduates live
  on campus
  Schools: Business, Earth Sciences, Education, Engineering, Humanities and Sciences, Law, Medicine
  7
  $24.8 billion
  endowment
  (as of Aug. 31, 2017)
  8,180 contiguous acres
  ~700
  major buildings
  (15.3 million sq. feet)
  117 National Championships (NCAA Division 1)
6,200+ externally sponsored research projects
  $1.64 billion
  total research budget
  19 current Nobel laureates (31 total)
  4 Pulitzer Prize winners
  16 National Medal of Science recipients
  2 Presidential Medal of Freedom winners
  Source: http://facts.stanford.edu/pdf/StanfordFacts_2018.pdf
Established 1885
Opened Doors 1891
  For 42 years in a row, Stanford has won at least one NCAA championship – the longest streak in the nation.
Notes: Stanford info – location, # students, etc.

## Slide 3
LENEL 7.3 UPGRADE
Lenel 7.3 Software Update
HID Integration
Custom Solutions: Email Notifications and Access Level Upload Tools
SCOPE
Several Revisions Behind
Future OpenAccess
CRITERIA

## Slide 4
LENEL 7.3 UPGRADE
https://youtu.be/o0CXUv-xxtY

## Slide 5
Set, ready, go!
LENEL 7.3 UPGRADE

## Slide 6
Information Security Office
Information Security Office standards:
TLS 1.0 and older protocols.
Lenel 6.6 and part of Lenel 7.3 built with .Net 3.5.
Entire project encompassed security focus/standards.

## Slide 7
Information Security Office
Systems Administrators
ISO Office
SYSTEMS
IISCrypto
Nmap
Qualys Scans
TOOLS

## Slide 8
Information Security Office
IIS Crytpo Demo

## Slide 9
CHALLENGES
Number of builds before going live?

## Slide 10
BUGS/DEFECTS
Lenel 7.3 build did not include Stanford’s hotfixes!

## Slide 11
1st BUILD
7.3.345 Update 1 .67 sub build. Two revisions:
DLL failure due to not checking for .NET 3.5.1.
Utility.dll issue login attempt issue required updated copy.

## Slide 12
2nd BUILD
7.3.345 Update 2:
1) Failed due to no Onity feature.

## Slide 13
3rd and 4th BUILD
7.3.345 Update 2 sub build 440:
Partial build.
Full installation bundled, testing stopped due to 3 issues: memory error, alarm monitoring and critical LNL 1320 defect.

## Slide 14
5th BUILD
7.3.345 Update 2 sub build 443:
1) Memory issue and alarm monitoring persisted.
“Out of memory!”

## Slide 15
6th BUILD
7.3.345 Update 3 sub build 611:
Windows Print Service disabled threw misleading memory issue.
LS Event Context Service Provider restart failed.
7.3.345.611 - HID fails to connect with TLS 1.0 disabled.

## Slide 16
7th BUILD
7.3.345.634 - HID works with TLS 1.1 and TLS 1.2.

## Slide 17
IMPLEMENTATION
Stanford Integrations

## Slide 18
IMPLEMENTATION
Stanford Integrations

## Slide 19
IMPLEMENTATION
Stanford Integrations
Bulk Access
Email Alerts
Photo Upload
Cardlink
R&DE
25Live
ALL Application Components…
INTEGRATION TESTING

## Slide 20
IMPLEMENTATION
Close relationship with Lenel engineering
Secret weapon: Greg Bulger!

## Slide 21
DEMO
Stanford Tools

## Slide 22
DEMO
Stanford Tools
Bulk Access Assignment:
https://accessories.stanford.edu/bulk/

## Slide 23
DEMO
Stanford Tools
Alarm Notifications:
https://accessories.stanford.edu/alerts/

## Slide 24
IMPLEMENTATION
Project execution: well planned and tested.
Post upgrade monitoring and training sessions.

## Slide 25
LESSONS LEARNED
Test, test, test!
Work closely with Lenel Customer Support and Northland
Plan for contingencies
Monitor services, logs, and Help Desk queue.

## Slide 26
QUESTIONS AND DISCUSSION
Jose Rocha
Jonathan Randolph
Card Services
jrocha@Stanford.edu